Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | January 12, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau | Ali Forsythe, Sites Henry Luu, Sites Ryan Davis, Bureau Vince Barbara, Bureau John Spranza, Sites | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Gregory Mongano, Bureau | Michael Mosley, Bureau Darryl Good, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Vince to look at backup docs for $13.7M FY20-21 appropriation to determine amount for construction - Henry on point to develop work plan for FY20-21 appropriation in coordination with Ryan. - Vince to investigate timing/scope for amending(E) FAA (50/50) and creating (N) FAA (75/25). - Erin to review with Sites Engr how much more Geotech needed to achieve L3 cost estimate for pieces not yet there in feasibility – needed for response to OMB - Laurie to check with John on 404 permit phased approach and report back to the group - Erin/Laurie to meet with Operations teams to determine best approach for operations of 25% Reclamation investment for Alt 3. - Richard to provide list of projects meeting 12/31/20 WIIN deadline for feasibility (done). |  |  |  |  | 5 min |
| - WIIN Appropriations - Geotech work - field work schedule, ESA coordination, land access - FY20-21 Appropriations Work Plan - Scope of Work - Division of Labor - (E) FAA vs (N) FAA - Timing to Final |  |  |  |  | 15 min |
| - Future Appropriations - Coordination on information timing |  |  |  |  | 5 min |
| - Feasibility Report - Post Processing for OMB Response |  |  |  |  | 10 min |
| - EIS Coordination - Batch 1 and 2 Chapters Review - comments received? - Alt 3 Operations Discussion - Final Alternatives and Project Description to Board in January – Reclamation comments received? |  |  |  |  | 10 min |
| - Reclamation’s Decision on Investment - Technical Discussions Status Update - Progress on Ops - Next issue to tackle, set meeting dates/attendees - Reclamation Investment - need to know for CWC 1/1/22 deadline to have 75% non-public benefit cost share commitment. |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |