Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | January 26, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Ryan Davis, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau | Michael Mosley, Bureau Darryl Good, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Reclamation to discuss internally and respond to Sites team on what constitutes a L3 cost estimate for Sites local led project by Feb 9th. - Henry/Ryan to have by Feb 9th the scope and division of labor for the FY20-21 $13.7M Appropriation and schedule for FAA development. - Henry to provide Ryan an estimate of FY22 and FY23 Federal funding needs broken down by Federal FY and considering spending plans for FY20-21 Appropriation. - Henry to provide table of contents for State Feasibility Report being prepared by Sites team. |  |  |  |  | 5 min |
| - WIIN Appropriations - Geotech work - field work schedule, ESA coordination, land access - FY20-21 Appropriations Work Plan - Any questions or issues while scoping progresses? |  |  |  |  | 15 min |
|  |  |  |  |  | - min |
| - EIS Coordination - Batch 1B Reviews – Timing/Progress - Chapter 2 – Did Natalie’s concerns get addressed? - New Administration revisit of ROC on LTO - Feasibility Post Processing - Alt 3 Operations Modeling - Coordinating with Prop 1 feasibility report - Addendum criteria and req’ts – as of last meeting Denver was working on it, any decisions made? |  |  |  |  | 10 min |
|  |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment - Status Update - Progress/next steps on Ops - Next issue is Power, meeting dates/attendees being set - Can Reclamation clarify timing and process for investment decision? |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |