Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | February 9, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Ryan Davis, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau | Michael Mosley, Bureau Darryl Good, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Reclamation to discuss internally and respond to Sites team on what constitutes a L3 cost estimate for Sites local led project by Feb 9th. - Henry/Ryan to have by Feb 9th the scope and division of labor for the FY20-21 $13.7M Appropriation and schedule for FAA development. - Henry to provide Ryan an estimate of FY22 and FY23 Federal funding needs broken down by Federal FY and considering spending plans for FY20-21 Appropriation. - Laurie to provide spreadsheet of prior comments and how addressed for Ch2 - Jerry to share Sites staff report describing self-defined 75% local cost share commitment to CWC for P1. (complete). - Conduct meeting to finalize approach to model operations of Alt 3. |  |  |  |  | 5 min |
| - WIIN Appropriations - Current Geotech work - Progress, schedule to complete - FY20-21 Appropriations Work Plan, division of labor - Amended FAA/New FAA - Revised MOU Status? |  |  |  |  | 10 min |
| - EIS Coordination - Feb 4 Interagency meeting Follow-up - Lead Agency and Section 7 Confirmation - Chapter 2 Project Description Status - Batch 1B Progress - Overall RDEIR/SDEIS Schedule Change - Sites Town Hall Issues Raised (WQ, Div Criteria, PLAs) - New Administration revisit of ROC on LTO |  |  |  |  |  |
| - Feasibility Post Processing - Alt 3 modeling and other analysis - Work plan and Schedule for OMB addendum |  |  |  |  |  |
| - Technical Discussions on Coordination and Potential Investment - Redline/strikeouts on Ops term sheet - Follow-up on Power discussion - Joint meeting with DWR on Ops |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |