Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | April 6, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau Darryl Good, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Levi Johnson, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Laurie to provide revised schedule for EIR/EIS production and provide to Reclamation - Henry to provide Reclamation with schedule reflecting constructability review conducted by Sites to inform preparation of OMB addendum. - Reclamation and Sites team to develop approach to be taken in the CWC feasibility for representing Reclamation investment in terms of public vs non-public benefits. Needs to be complete by end of May. |  |  |  |  | 5 min |
| - WIIN Appropriations: - Geotech - April 30 data package delivery? - Amended FAA/New FAA - Revised MOU - FY22-23 Appropriations Discussions |  |  |  |  | 10 min |
| - EIS Coordination: - RDEIR/SDEIS Progress - NGO Workgroup Mtgs – Debrief and upcoming mtgs |  |  |  |  | 10 min |
| - Feasibility and OMB Addendum: - CWC Feasibility Schedule - OMB feedback on Addendum Requests |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - Water Rights Discussion - Joint Meeting with DWR - Sites Legislative Visits Ongoing |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |