Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | May 4, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau Darryl Good, Bureau | Erin Heydinger, Sites (meeting facilitator) Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Levi Johnson, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau Shane Hunt, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Henry to provide Reclamation with schedule reflecting constructability review conducted by Sites to inform preparation of OMB addendum. |  |  |  |  | 5 min |
| - WIIN Appropriations: - Amended FAA/New FAA - Revised MOA – Reclamation to Respond to Sites Comments |  |  |  |  | 10 min |
| - EIS Coordination: - RDEIR/SDEIS Progress - NGO Workgroup Mtgs – Trinity River and Fish Effects |  |  |  |  | 10 min |
| - Feasibility and OMB Addendum: - Feasibility Status Update – Feasibility Cost Estimate - Sites Discussion with CWC re: federal benefits - OMB Addendum Schedule |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - Reclamation Scenario Planning – Vince action item from 4/29 water rights tech disc #2 - Sites/Reclamation Operations/ESA Coordination – 11a-12p May 4 (report out) - Joint Group Meeting - 8a-10a May 6, COA Accounting focus - Sites/DWR Water Rights Meeting, 3p-5p May 13, review Sites water application materials (already completed w/Reclamation) - Sites/Reclamation Water Rights Meeting – TBD - Joint Small Group Tech Meeting – TBD, Carriage Water |  |  |  |  | 20 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |