Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | June 1, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau Darryl Good, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Levi Johnson, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau Shane Hunt, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting - Reclamation and Sites would like to finalize MOA language and working to determine final language around ESA Section 7 consultation. Richard and Jerry have been discussing possible solutions. - Laurie/Don B/Ali meet to discuss more specifics about concerns being raised by Trinity River interests about Reclamation operations. - Henry to provide feasibility cost estimate information upon release of materials to RC participants which is expected first week of June. |  |  |  |  | 5 min |
| - WIIN Appropriations: - Geotech data and reports, date for expected results from Denver - Revised MOA – only remaining issue is wrt ESA consultation, need to wrap this up - President Budget Proposal (Reclamation’s piece) |  |  |  |  | 10 min |
| - EIS Coordination: - Additional Chapters Coming - Process to address comments - Overview of EIR to RC/AB - #3 of 4 in June and approval to release in July with release occurring August 26 - AB52 outreach - Next Scheduled Interagency Meeting |  |  |  |  | 10 min |
| - Feasibility and OMB Addendum: - Feasibility Cost Estimate Messaging - CWC Presentation 6/16 - SWC Board Presentation 6/16 - DWR’s Cumulative Analysis of P1 Storage Projects |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - Outcome of COA discussion/Updated Ops Term Sheet - Joint Small Group Tech Meeting – Being Scheduled next two weeks, Carriage Water (Review Sites proposal) - Sites/Reclamation Water Rights Meeting #3 – Being Scheduled before end of June, Review CVP water rights - Joint Technical Discussion – Being Scheduled for end of June, Wrap up Revised Ops Term Sheet (for now) |  |  |  |  | 20 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |