Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | June 29, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau Darryl Good, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Levi Johnson, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau Shane Hunt, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Reclamation and Sites would like to finalize Cost Sharing MOA language and are working to determine final language around ESA Section 7 consultation for operations. Richard and Jerry have been discussing possible solutions and meeting set for June 22 @ 9:00 am. - Laurie/Don B/Ali meet to discuss more specifics about concerns being raised by Trinity River interests about Reclamation operations. - Henry to provide feasibility cost estimate information upon release of materials to Reservoir Committee participants which is expected first week of June. |  |  |  |  | 5 min |
| - WIIN Appropriations: - Status of Amended FAA - Status of New FAA - Geotech, Denver Batch 1 in June and Batch 2 in July |  |  |  |  | 10 min |
| - EIS Coordination: - Cooperating Agency comments - Live edits sessions - Last Overview to Sites Boards June 23 - Extended Tribe outreach letter (not AB52) |  |  |  |  | 10 min |
| - Feasibility and OMB Addendum: - Feasibility Cost Estimate -any questions or concerns? - CWC Presentation 6/16 - SWC Board Presentation 6/16 - DWR’s Cumulative Analysis of P1 Storage Projects – coming in June |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - Joint Technical Discussion – Scheduled for July 9 @11, Wrap up Revised Ops Term Sheet (for now) - Received Reclamation edits to Ops Term Sheet - Joint Small Group Tech Meeting (Carriage Water) – June 14 @ 3:00 pm - Sites/Reclamation Water Rights Meeting #3 –Review CVP water rights – June 24 @ 3:00 pm - Joint Technical Discussion – Being Scheduled for end of June, Wrap up Revised Ops Term Sheet (for now) |  |  |  |  | 20 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |