Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | June 29, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Wolder, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Dan Cordova, Bureau Darryl Good, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Levi Johnson, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau Shane Hunt, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time Allotted |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Reclamation and Sites to finalize Cost Sharing MOA language. See June 24 5:19p email JDB to RWelsh. - ESA Section 7 consultation for operations and maintenance – group met on June 22 9:00a. Small group meeting to take place on ??. Followed by entire group meeting again on July 13 9:00a. The goal is to have issue resolved by end of month. - Laurie/Don B/Ali meeting on June 29 to discuss more specifics about concerns being raised by Trinity River interests about Reclamation operations. - Richard to confirm Feasibility Cost Estimate is sufficient for OMB addendum process. - Jerry to provide Vince Dave Okita’s contact info. COMPLETE |  |  |  |  | 5 min |
| - WIIN Appropriations: - Status of Amended FAA - Status of New FAA – now the scope/schedule of Amendment 3 is set this can proceed. - Geotech, Denver Batch 1 in June and Batch 2 in July (on track?) |  |  |  |  | 10 min |
| - EIS Coordination: - Cooperating Agency comments - Live edits sessions - Asking for Sites to authorize release of public draft @ July Board mtgs - Federal Process and Timing for Release of SDEIS - Extended Tribe outreach letter (not AB52) – any response? |  |  |  |  | 10 min |
| - Feasibility and OMB Addendum: - Feasibility Cost Estimate Finalized – When is OMB Adendum? - CWC Feasibility Analysis Update - DWR’s Draft Flow Analysis of P1 Storage Projects (part of cumulative analysis)– preliminary finding is minimal changes to the flow regime in the Delta and Sacramento River from all projects. |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - Sites Will be Issuing “Up to Date Technical Discussion Documents” This Week - Revised Ops Term Sheet along with Updates for Water Rights Annex, Power Annex, Carriage Water Proposal – (collectively these documents represent the current status of the ongoing joint technical discussions) - Reclamation/DWR follow-up to Joint Small Group Tech Meeting (Carriage Water) – Status? - Sites/Reclamation Water Rights Meeting #3 –Review CVP water rights – June 24 @ 3:00 pm – COMPLETE - Joint Technical Discussion – July 9 @ 11:00am – i) Review Carriage Water Proposal, ii) Confirm “Up to Date Technical Discussion Documents” |  |  |  |  | 20 min |
| - Review of Action Items |  |  |  |  | 5 min |
| - Next Steps |  |  |  |  | 5 min |