Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | September 21, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Ali Forsythe, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Taylor, Bureau Mark Morberg, Bureau Luke Davis, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Darryl Good, Bureau Levi Johnson, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Sandra Williams, Bureau Stacey Leigh, Bureau Mark Carper, Bureau Shane Hunt, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Ali to put together water rights process/coordinating with Reclamation. Levi to provide any additional Reclamation comments on Ops Term Sheet (incl Water Rights Annex) to inform the schedule Ali is preparing. - Richard to send email confirming project is in construction in accordance with WIIN requirements. If not an email, some other form of documentation is needed. - Vanessa to provide write-up describing proposed Alt 3BR |  |  |  |  | 5 min |
| - WIIN Appropriations: - FAA Status - Amended FAA - New FAA – seeking Authority Board signature authority Sept 22 - MOA Status – awaiting written confirmation of i) WIIN “in construction” has been met and ii) add Section 7 language reflecting Reclamation consultation on construction and operations |  |  |  |  | 5 min |
| - EIS Coordination: - CDFW Discussion Update - EIR/EIS Schedule Update - Status of Reclamation Edits – Ch 2 (Project Description), Ch 11 (Aquatics) - Path Forward on ESA Section 7 Consultation for Operations by Reclamation - Schedule - Sites Authority Sept 22 presentation plan - Timing of modeling updates relative to RDEIR/SDEIS public draft release - BA Review/Schedule - Terrestrial - Aquatics |  |  |  |  | 20 min |
| - Feasibility and OMB Addendum: - OMB Addendum – timing relative to EIR and BA preparation - CWC State Feasibility Process Update |  |  |  |  | 10 min |
| - Technical Discussions on Coordination and Potential Investment: - - - COA – Reclamation and DWR to provide Sites with proposal similar to carriage water - Water Rights Coordination – Review Coordination Schedule - Next Steps on Technical Discussions - carriage water, water rights, defining close excess. Scheduled for October 14th. |  |  |  |  | 20 min |
| - Review of Action Items |  |  |  |  | As time allows |