Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: |  | October 5, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: |  | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Ali Forsythe, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Taylor, Bureau Mark Morberg, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Darryl Good, Bureau Levi Johnson, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Stacey Leigh, Bureau Mark Carper, Bureau Shane Hunt, Bureau Luke Davis, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Ali to put together water rights process/coordinating with Reclamation. Levi to provide any additional Reclamation comments on Ops Term Sheet (incl Water Rights Annex) to inform the schedule Ali is preparing. - Urgent Meeting to occur 9/22 to resolve Reclamation concerns related to path forward on ESA Section 7 Consultation and RDEIR/SDEIS - Reclamation (Stacey) modifying Cost Sharing MOA language to incorporate that Reclamation will be the ESA Section 7 consultation lead for construction and operations. |  |  |  |  | 5 min |
| - WIIN Appropriations: - FAA Status - Amended FAA – done and signed THANK YOU! - New FAA – Authority Board authorized on Sept 22, schedule for completing document? - FY22 Funding CR Status - Cost Sharing MOA Status – next steps |  |  |  |  | 10 min |
| - EIS Coordination: - Status of Section 106 PA - EIR/EIS Revisions - Nov 12 public release - modeling scenarios next steps - Who will fill Dan Cordova’s role? - CDFW Discussion Update - BA Review/Schedule - Terrestrial - Aquatics |  |  |  |  | 20 min |
| - Feasibility and OMB Addendum: - CWC State Feasibility Process Update |  |  |  |  | 5 min |
| - Technical Discussions on Coordination and Potential Investment: - Water Rights - next meeting of Sites/Reclamation water rights teams to review and coordinate on upcoming application - Discussions with other water right holder - Ongoing DWR/Reclamation Technical Discussions - carriage water, water rights, defining close excess. Scheduled for October 14th. - Sites Operations Plan development update |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | As time allows |