Our Core Values - Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility for  Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity.

Our Commitment – To live up to these values in everything we do

| Meeting Participants: |  |  |  |
| --- | --- | --- | --- |
| Date: | October 19, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Ali Forsythe, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Taylor, Bureau Mark Morberg, Bureau | Henry Luu, Sites Vanessa King, Bureau Vince Barbara, Bureau Gregory Mongano, Bureau Darryl Good, Bureau Levi Johnson, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Stacey Leigh, Bureau Mark Carper, Bureau Shane Hunt, Bureau Luke Davis, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Ali to put together water rights process/coordinating with Reclamation. Levi to provide any additional Reclamation comments on Ops Term Sheet (incl Water Rights Annex) to inform the schedule Ali is preparing. - Reclamation (Stacey) modifying Cost Sharing MOA language to incorporate that Reclamation will be the ESA Section 7 consultation lead for construction and operations. - Austin and Henry to discuss analysis in CWC Feasibility Report being prepared by Sites. |  |  |  |  | 5 min |
| - WIIN Appropriations: - FAA Status - Amended FAA – executed? Any issues with executing in new FY? - New FAA – drafting in progress, expect draft by end of Oct, any issues or concerns so far? - FY22 Funding – Sites taking A3 TOs to Board for info this month and approval next month, proposed scope for FAA will follow in ~Dec - Cost Sharing MOA Status – Sites would like to attach this to our 75% commitment letter to CWC being submitted this month, can we get this signed by then? |  |  |  |  | 10 min |
| - EIR/EIS Coordination: - EIR/EIS Revisions - Nov 12 public release – still on track? - Public meeting coordination - PIOs involved? - modeling for optimizing anadromous fish benefits – do we have a schedule? |  |  |  |  | 20 min |
| - Aquatics/Terrestrial Permitting Updates: - CDFW ITP - Permitting Discussions Update. - Schedule for Submitting Applications. - BA Review - Terrestrial - Sites Programmatic Revisions complete? - Aquatics – analysis dependent on modeling progress, can we go ahead and process the narrative parts now? - Schedule for Submittal. |  |  |  |  |  |
| - Feasibility and OMB Addendum: - CWC State Feasibility Process Update |  |  |  |  | 5 min |
| - Coordination Agreements: - Water Rights - Sites to discuss water availability analysis with the Board this month - Nov/Dec meetings of Sites/Reclamation water rights teams to review and coordinate on upcoming application - Discussions with DWR - Operations Coordination - DWR/Reclamation Technical Discussion Oct 14 completed – next meeting in ~3-5 months after BA/ITP/WR applications filed, will start on agreements with term sheet as basis - Modeling for anadromous fish benefit - |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | As time allows |