| Our Core Values – Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility and Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity Our Commitment – To live up to these values in everything we do |  |  |  |
| --- | --- | --- | --- |
| Meeting Participants: |  |  |  |
| Date: | December 28, 2021 | Location: | Join Microsoft Teams Meeting |
| Start Time: | 3:00 p.m. | Finish Time: | 4:00 p.m. |
| Purpose: Coordination on near-term priorities. This is a standing bi-weekly meeting. |  |  |  |

| Meeting Participants: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jerry Brown, Sites Ali Forsythe, Sites Richard Welsh, Bureau Don Bader, Bureau Natalie Taylor, Bureau Mark Morberg, Bureau | Henry Luu, Sites Vanessa King, Bureau Jobaid Kabir, Bureau Gregory Mongano, Bureau Darryl Good, Bureau Levi Johnson, Bureau | Erin Heydinger, Sites Laurie Warner Herson, Sites Stacey Leigh, Bureau Mark Carper, Bureau Shane Hunt, Bureau Luke Davis, Bureau | John Spranza, Sites Michael Mosley, Bureau Melissa Dekar, Bureau Susanne Manugian, Bureau Austin Olah, Bureau |  |  |
| Discussion Topic |  |  |  | Topic Leader | Time |
| - Introductions |  |  |  | All |  |
| - Follow-up on action items from last meeting: - Erin/Henry to provide updated year-by-year federal funding estimates through construction. - Michael to report on any changes to FAA process for latest $80M appropriation. - Natalie to report out on what she found regarding contracting authority within Reclamation for an Operations Agreement |  |  |  |  | 5 min |
| - WIIN Appropriations: - FAA Status – Does the $80M need to be contracted by end of Sept? - EPA WIFIA Status |  |  |  |  | 5 min |
| - Planning and Permitting - EIR/EIS Coordination: - EIR/EIS Public Meetings - FOR et al Request for time extension - FOR et al CWC uncertainty comments - Ca Native Plant Society Dec 13 comment letter - Permitting - Biological Assessment Update - Section 106 Update - CDFW ITP - Permitting Discussions Update – diversion criteria and next steps - Schedule for Submitting Applications (construction/operations). |  |  |  |  | 20 min |
| - Determining Federal Participation - Supplemental Modeling and Operations Coordination - Optimizing anadromous fish benefits - CVPIA Actions and O&M Cost (raised by Vince at prior meeting) - Path Forward with an Operations Agreement - OMB Addendum Timing and Content Relative to development of Operations Agreement |  |  |  |  | 20 min |
| - Other Coordination: - Water Rights - Technical Discussions – no comments received on current updated term sheet, working to compile comments on water rights annex - Joint Project Management Plan |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  | As time allows |