| Our Core Values – Safety, Trust and Integrity, Respect for Local Communities, Environmental Stewardship, Shared Responsibility and Shared Benefits, Accountability and Transparency, Proactive Innovation, Diversity and Inclusivity Our Commitment – To live up to these values in everything we do. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Meeting Participants: |  |  |  |  |  |  |  |  |
| Date: | July 25, 2023 |  | Location: |  | Click here to join the meeting |  |  |  |
| Start Time: | 3:00 p.m. |  | Finish Time: |  | 4:00 p.m. |  |  |  |
| Purpose: Coordinate activities related to planning and permitting of the Sites Reservoir Project. This is a standing bi-weekly meeting. |  |  |  |  |  |  |  |  |
| Meeting Participants: |  |  |  |  |  |  |  |
| Jerry Brown, Sites |  | Richard Welsh, Bureau |  |  |  |  |  |
| Discussion Topic |  |  |  |  |  | Topic Leader | Time |
| - Follow-up on action items from the last meeting - BA/BO/ITP Status – CALSIM3 baseline availability from Reclamation – check with Dariya - Cost Sharing MOA and New FAA – Reclamation in kind services, does Procurement have everything they need? - Status update on Reclamation’s BON – need to finalize the DWR/Recl/Sites Operations Agreement, talk to Adam - DC Leg Visits –OMB still trying to get scheduled - EIR/EIS Schedule – still on track, scheduling in DC - Water Rights Notice – Reclamation’s review of the application |  |  |  |  |  |  | 20 min |
| - New Items - Gov Permit Reform certification - B&O Contract – foundationl principles, are we good? - Next strike team mtg items – SHPO, CalISO, Water Rights Processing, outreach to Joe/Nancy - LaMalfa/Thompson Sac Valley Water Mtg Yesterday |  |  |  |  |  |  | 10 min |
| - Review of Action Items |  |  |  |  |  |  | As time allows |