Sites Terrestrial Species Federal Agency Coordination Meeting

Agenda and Action Items

| Date: | November 11, 2019 | Location: | 2800 Cottage Way, Sacramento, CA |
| --- | --- | --- | --- |
| Time: | 1:00p.m. – 3:00 p.m. |  |  |

| Leader: | Ellen Berryman |  | Recorder: |  |  |  | Ellen Berryman |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Purpose: Sites BA, Terrestrial coordination with Federal Agencies |  |  |  |  |  |  |  |  |  |
| Invitees: |  |  |  |  |  |  |  |  |  |
| Dan Cordova ☐ Monique Briard ☐ |  | Lauren Sullivan ☐ Jelica Arsenijevic ☐ |  |  |  |  |  | Ellen Berryman ☐ John Spranza ☐ Ian Boyd ☐ |  |
| Outstanding Actions |  |  |  |  |  |  |  |  |  |
| Action/Decision |  | Status |  | Notes |  |  |  |  |  |
| Decide whether need to conference on longfin smelt/foothill yellow legged frog |  | In progress |  | Need to re-visit when BA is in full swing again, to see whether these species have been proposed for listing, or proposed listing is imminent. |  |  |  |  |  |
| For each species or group of species, determine whether surveys should be conducted and if so, how will they be used (e.g., NLAA determinations?). Also discuss timing. |  | In progress |  | To discuss with each species group we address. |  |  |  |  |  |
| Lauren to send may affect/no effect table to NWR for review |  | In progress |  |  |  |  |  |  |  |
| Dan will review and provide comments on the plants and vernal pool inverts. FWS will closely review the materials provided on plants and vernal pool inverts but rather then providing detailed tracked changes, they will let us know if there’s anything missing that we should add. |  | In progress |  | Dan provided comments on vernal pool inverts that can be applied to plants and other species. |  |  |  |  |  |
| ICF to continue looking for viable mitigation options for the listed plant species in case they are found and cannot be avoided. |  | In progress |  |  |  |  |  |  |  |
| Agenda: |  |  |  |  |  |  |  |  |  |
| Discussion Topic |  |  |  |  |  |  |  |  |  |
| - Introductions, review meeting topics |  |  |  |  |  |  |  |  |  |
| - Notes from last meeting |  |  |  |  |  |  |  |  |  |
| BOR written comments on vernal pool shrimp (and any additional FWS verbal comments) |  |  |  |  |  |  |  |  |  |
| - Feedback on cuckoo excerpts |  |  |  |  |  |  |  |  |  |
| - Feedback on CRLF excerpts |  |  |  |  |  |  |  |  |  |
| - Meeting schedule |  |  |  |  |  |  |  |  |  |